# Scope Statement

## Project scope description

The scope of this project is to restore the order and maintain morale of the developing team and make sure the product is produced with quality within deadline.

## Acceptance criteria

The conditions of the acceptance criteria are that the system should be able to provide the common functions that can be found in typical SCM software, supported by **centralized data warehouse log** which provides business intelligence capacities for user to make quicker decision in managing such as **inventory managing**. The system should be covering features like **transportation management**, **yard management**, **labor management** and **warehouse optimization**.

## Project deliverables

The end product of this project would be a software designed specialized for Supply Chain Management, having a centralized database to all local market users instead of a local database for each client.

## Project exclusions

Stakeholders can expect a completed bug-free software by the end of the project period, excluding:

1. Lack of advanced security services on database protection.
2. Capped logs duration.
3. System access limited to high-ranked staffs only.
4. Lack of multi-language support to non-English users

## Project constraints

1. **Time frames**: The project need to be done with 4 months left.
2. **Resources**: The hardware technical specifications are not up to date.
3. **Activity performance**: Team members are focusing more on their daily operation support rather than task assigned.

## Project assumptions

1. The project team might need an experienced advisor to advise the project manager on leadership and interpersonal skills.
2. Better hardware might be needed to speed up developing progress.
3. Time management might need to be implemented to manage the efficiency of the team members.